## Slide 1: OFED 1.x Process and Beyond
Jeff Squyres

## Slide 2: Goals
Overview of Open MPI development
DISCUSS -- not just information broadcast
  This meeting starts the discussion
  Agree on what the processes are
  Document the processes
  Publish the processes

## Slide 3: Open MPI
Similar to OFA
  Multiple organizations
  Open source
  Common releases
Consensus driven
Separate administrative and technical issues

## Slide 4: Open MPI
Technical roles
  Developers
  Release managers: determine when a release is made, what patches go in, etc.
  Gatekeepers: minions of the RM’s that do the technical work
Administrative group
  Only invoked upon demand
  Legal, marketing, etc.
  Conflict resolution

## Slide 5: Open MPI development
Single code SVN
  Development occurs at the trunk -- free for all
  Stable release branches, all commits are reviewed and approved
  Frequent temporary branches for destabilization work
Bug tracking, milestones, wiki: Trac
  Open a ticket for everything
  Release managers prioritize and decide what go into each release / milestone
Frequent communication
  Weekly developer teleconferences, e-mails, IM
  Do not rely on e-mail for archived information: SVN, web site, etc.

## Slide 6: Open MPI releases
Release meeting at the beginning of a series
  Determine feature set
  Determine priorities of each priority (e.g., 1-5 scale, 5 = “blocker” meaning if not complete/fixed, holds up the release)
Determine the schedule
  Estimate how long each feature takes, make a plan
  Create milestones for when to drop testable pre-releases

## Slide 7: Processes to discuss
What are the features of a release?
  Who decides / how do we decide?
What are the phases of the release?
  What is the exact schedule?
  Who decides / how do we decide?
What levels of changes are acceptable at each phase?
  How big / little / when / where / etc.?
What is the flow from OFA development to release?
  How does one submit a patch?
  How do we decide what version of what goes into OFED?

## Slide 8: Processes to discuss
What is the release criteria for a release?
  How do we decide?
What is the testing matrix?
  Who is testing what?
What guarantees are we providing to the customer?

## Slide 9: You talk now

## Slide 10: OFA