## Slide 1: Linux Kernel Core Enhancements
Sean Hefty

## Slide 2: Path Failover
IB CM – alternate path support
  LAP / APR messages, modify QP attributes
SA – asynchronous event support
  InformInfo / Notice reporting
RDMA CM – quality of service
Userspace
Expected Initial Release (posting of patches for review)
Done
Dec 2006
TBD
Jan 2007

## Slide 3: Static IB Routing Infrastructure
SM router support
Host stack infrastructure
Simulated router port
  For testing purposes only
Additional details will be provided by Hal
Dec 2006
Feb 2007
Feb 2007

## Slide 4: SA Path Record Scalability
Scale up testing
Improve path record query rate
  Caching
Support for MultiPathRecord queries
Need to re-examine caching, SA QoS, SA path record query response implementation
Ongoing
Apr 2007
Done
TBD

## Slide 5: Userspace RDMA CM
Kernel changes
  Multicast support
Library update
  API changes from OFED 1.1
  Requires verbs 1.1
Continue to support OFED releases
Branch for release
Debugging
Done
TBD
Dec 2006