## Slide 1: OFED 1.2 Lessons, 1.3 Planning and Field Support
May 07
Tziporet Koren
Notes: <number>

## Slide 2: Agenda
OFED 1.2 Lessons
1.3 Planning
Field Support

## Slide 3: OFED 1.2 – What Went Good
Early agreement on features and schedule
  Follow up on bi-weekly meetings
Wide collaboration between all companies
The move to git
  Each maintainer has its own git tree
The new OFA server:
  Cross compilation setup
  Daily package build
  web access to git trees and build
Contribution of all to the install & build
Testing task force
Work with bugzilla

## Slide 4: OFED 1.2 – What to Improve
Take to account first integration effort
  10 days between code freeze to alpha
Coordination with IBTA
  E.g. QoS did not make it to OFED 1.2
Package Changes must be done early
  Install default changes at the end caused issues
  RPMs package was not changed
All mails regarding the release must be sent to EWG list as well
Have a big cluster for testing

## Slide 5: Agenda
OFED 1.2 Lessons
1.3 Planning
Field Support

## Slide 6: Main New Features - General
Base kernel: 2.6.22
Install:
  Minimize integration effort into OS distribution
  Break the packages RPMs
  Work With Novell and Redhat
Package:
  Sources arrangement for the end user
Reduce compilation warnings
QoS: OSM, CM & CMA, ULPs
Core: Updated SA cache; User space events registration

## Slide 7: Main New Features – ULPs
IPoIB: NAPI; CM in GA
NFS over RDMA integration
iSER for RH EL4
RDS in GA
SDP: Asynch IO (Zero Copy?)
SRP: HA in GA

## Slide 8: OFED 1.3 Management
OpenSM
  More routing performance improvements
    Even more speedups
  Better packaging/installation
  “Native” daemon mode
  Performance management
  Quality of Service manager
    Based on IBTA annex soon to be released
More diagnostics
Performance Manager

## Slide 9: OpenSM Maybes
Better IPv6 solicited node multicast (SNM) handling
  Multiple groups share same MLID
“Selected” IBA 1.2.1 enhancements
  NodeDescription changed trap handling
Handle local events ?

## Slide 10: Main New Features - User space
libibverbs 1.2: Was presented by Roland
New verbs:
  Scalable Reliable Connected Transport
  Shared Send Queue
  Reliable Multicast?

## Slide 11: Main New Features – iWARP
iwarp-specific verbs
iwarp-specific async events
API for MPA options (CRC/Markers)
API for streaming mode IO (needed for compliant iSER)
Possibly other ULPs (RDS, SDP, iSER)

## Slide 12: OFED 1.3 – New HW Supported
Mellanox – ConnectX IB support
Any other?

## Slide 13: New Features - MPI
Integrate the new MPI releases that are on time for OFED 1.3

## Slide 14: OFED 1.3 Release Schedule
Feature freeze: Aug 5
Alpha: Aug 15
Beta: Sep 04
RC1: Sep 18
RC2: Oct 08
RC3: Oct 22
Release: Oct 31

## Slide 15: OFED 1.3 System Matrix
CPU Arch:
  X86, x86_64, PPC64, ia64
kernel.org: kernel 2.6.22
Novell:
  SLES 10
  SLES 10 SP1
Redhat:
  RHEL 4 (up4 and up5)
  RHEL 5
Free distros (Fedora, SuSE Pro, Ubuntu)
  Basic testing only

## Slide 16: OFED 1.3 Process
Release process similar to OFED 1.2
Reminder: All mails should be send to ewg mailing list
Bi-weekly meetings on Mondays 9am PST
  All of you are invited to participate to influence and contribute

## Slide 17: Agenda
OFED 1.2 Lessons
1.3 Planning
Field Support

## Slide 18: Field Support
OFA is not a support organization
  Support should come from the OEMs
  But – developers give good answers on the general list
EWG maintains a support page (on Wiki):
  Patches for critical bug fixes
  Troubleshooting
  Instructions for various issues
Should we do minor releases?