## Slide 1: Proposal to OFA Board
January, 2020

## Slide 2: Table of Contents
Motivation and Objectives
Background
Program Overview
Scope, Stakeholders, Target Audience
Governance
  Naming – what to call this thing?
Infrastructure
  Software Infrastructure (Doug’s materials)
  Hardware Infrastructure
Siting
Funding and Costs
  Membership proposal
  Program startup costs
  Program operation costs

## Slide 3: Why an ‘interop’ program
The simple answer - It is a core component of the OFA’s mission:
“The mission of the OpenFabrics Alliance (OFA) is to accelerate the development and adoption of advanced fabrics for the benefit of the advanced networks ecosystem.”
The Interop Program is a key element in driving the adoption of advanced fabrics

## Slide 4: question
Can we design a program that delivers greater value at lower cost?
while serving the needs of:
Alliance members
The open community
Vendors
OEMs
In short, a program that delivers on the OFA’s mission

## Slide 5: serving our clients
1.
Support the upstream kernel release cycle
2.
Provide responsive ‘On-demand’ testing to all stakeholders
3.
Continue the Logo Program if desired, but based on Linux distributions

## Slide 6: Two major components, different objectives
Pre-release Integration Testing
  Objective: Identify problems in the upstream kernel introduced in the merge window
  Provide kernel maintainers a broad-based view of the state of device testing
    vs forcing maintainers to gather that information from each individual vendor
  Primarily targeted at supporting kernel maintainers
    vendors derive some benefit too
On-Demand Testing Service for Distros & Vendors
  Objective: Provide a testing service to vendors, distros, and others (“clients”)
  Two flavors are available, both are driven by the test plan developed by the IWG
    Debug testing
    Logo testing
  Both are driven by the test plan developed by the IWG
    Client gets to choose which tests it wants to be tested against

## Slide 7: An instructive look in the rearview mirror
The Basic Objective behind the original Interop Program
To build industry confidence in the newly emerging InfiniBand Architecture
At the time, the OpenFabrics Enterprise Distribution – OFED, was a key industry enabler
The only open source distribution supporting the InfiniBand Architecture
The purpose of the interop program was to verify that a diverse set of hardware devices:
would interoperate among themselves, and
would interoperate with OFED

## Slide 8: OFILP- openfabrics interop logo program
The original Interop program, dating to the 2000s
Long story short …
Was tightly coupled with, and driven by, OFED
  Did vendor devices interoperate with OFED?
  Did vendor devices interoperate with each other?
Narrowly focused on a small hardware vendor community
  InfiniBand, RoCE, iWARP
Centered around a certification program – ‘logo program’
Forced vendors into a rigid schedule
  (2x “interop events” 2x “debug events” per year)

## Slide 9: OFILP mechanics
Subscribers paid a fixed base fee, + an incremental fee based on number of devices tested
Program operated on a cost recovery basis, with the OFA serving as the financial backstop
LOGO
LOGO
Like clockwork
(until it’s not)
The annual cycle included two debug events, and two logo events, all bundled together and covered by the single subscription fee
Fees for each vendor were calculated based on the number of devices to be tested at the beginning of each year
An ‘all or nothing’ program
annual
cycle
spring
fall
Debug
Debug
Cost per device was based on a forecast of the aggregate number of devices to be tested (all vendors)

## Slide 10: What happened?
Original objective: Accelerate adoption of the new InfiniBand Architecture by assuring the industry that InfiniBand h/w and s/w components were reliable and interoperable
  Validate that IB devices interoperated with each other and with OFED
Over time …
  OFED’s components replaced by a community-supported open source RDMA subsystem
    OFED is no longer the main ‘go to’ for Distros and others
    Hence vendors saw shrinking utility in testing against OFED
    Strong preference to test against standard Distros instead
  Industry consolidation reduced the number of hardware vendors; in some cases only one vendor survives
  Thus fixed program costs were amortized over, and paid by, a shrinking client pool
    Fixed program costs divided by total number of devices tested
Net result
  Eventually, the costs of the program could not be supported by the remaining interop subscribers
Long Story Short – it was the right program for its time, but that time has passed

## Slide 11: A better idea?
At the 2019 Workshop, a ‘re-imagined’ Interop program was proposed:
Targeted at a much broader audience
  Much more responsive to the needs of the broader networking community
  Still includes the traditional hardware vendors, but adds:
  Distros, Linux Kernel community, network software developers and others as stakeholders
Greatly improved flexibility in how the program is run
  Based on an ‘on-demand’ philosophy
  Retains the original logo program, if it is desired, but no longer the center of the universe
Integrates popular Distributions
  vs the former program, that was driven by OFED

## Slide 12: Two major components
Pre-release Integration Testing
  Objective: Identify problems in the upstream kernel introduced in the merge window
  Provides kernel maintainers a broad-based view of the state of device testing
    vs attempting to derive that information from each vendor one-by-one
  Primarily targeted at supporting kernel maintainers
    vendors derive some benefit too
On-Demand Testing Service for Distros & Vendors
  Objective: Provide a testing service to vendors and distros (“clients”)
  Two flavors are available, both are driven by the test plan developed by the IWG
    Debug testing
    Logo testing
  Both are driven by the test plan developed by the IWG
    Client gets to choose which tests it wants to be tested against

## Slide 13: pre-release integration testing
Triggered by kernel release cycle
Executed late in the integration cycle, rc4 or 5
Frees the vendors from duplicating tests being run by every other vendor
Driven by an OFA-defined test plan
Interactive test and debug cycle
Coordinated through the Linux-rdma mailing list
Think of it as collaborative debugging
kernel rc4
test plan
mailing list
start

## Slide 14: ON-demand debug program
On-Demand Testing
Tests are run ‘on-demand’, by either a distro or a vendor
Test plan is executed selectively as specified by the client
Run against a defined (“certified”) hardware configuration
Run against a specific distribution(s)
distribution under test
test plan
results
vendor under test
Results are returned to the client

## Slide 15: ON-demand logo program
Logo Testing
Two types of Logos: Vendor Logo & Distro Logo
Logo tests are run ‘on-demand’, driven by OFA’s test plan
Test plan is executed selectively
Run against a defined (“certified”) hardware configuration
Run against a specific distribution(s)
Logo is awarded to Vendor or Distro
Certification includes:
Test environment
list of tests executed
pass/fail results
“Our new hardware is certified to work with RHEL x.x, SLES y.y”
or
“Our distribution is supported by the following hardware”
distribution under test
test plan
LOGO
vendor under test

## Slide 16: Distro or vendor program
Operates ‘on-demand’ - pricing is per run
Distro submits a release candidate (rc)
The rc is tested according to a defined test plan*
Results are returned to the distro
Rinse, lather, repeat
*currently, it’s mostly the same test plan as is used to drive the OFILP

## Slide 17: Program scope - Paul
Much larger than the original Interoperability Program
Designed to appeal to a much larger list of stakeholders
Scope – as always the scope is limited to ‘advanced networks’
  Does not include standard networking such as sockets/TCP/IP
  Does not include compliance to wire specifications
  Does include testing of software stacks
  Does allow for testing of interoperability among vendors

## Slide 18: Stakeholders
Direct Stakeholders
  Kernel maintainers
  Hardware vendors
  Distros
Indirect Stakeholders
  OpenFabrics Alliance
  OEMs (rely on the IHVs to test hardware)
  Upstream Linux RDMA community
  OFA Alliance Members who have a stake in the success of the OFA

## Slide 19: stakeholder wish lists
Kernel Maintainers, Linux Open Source Community
  Improve the fidelity of kernel pre-release testing
  Focus on integration testing late in the kernel release cycle (when vendor driver updates have been integrated)
  Ensure that existing drivers interop correctly with a pre-release kernel
  Provide visibility to upstream maintainers into what’s been tested by vendors
Hardware Vendors
  Reduce testing costs;
  Test new hardware and/or software interoperability with other vendors and/or multiple distros
  An independent certification program driven by an industry-defined test plan (for those who want it)
  test upstream drivers
Distros
  Support for testing release candidates against a stable, current, multi-vendor hardware base
  Test backported drivers – ensure that features that work in the upstream version did not get broken in the Distro
  The opportunity to evaluate vendor backported drivers before inclusion in a GA release
  May value a certification program

## Slide 20: Upstream kernel pre-release testing
Why?
  Ensures that existing drivers interop correctly with a pre-release kernel
  Provides visibility to upstream maintainers into what’s been tested by vendors
  Creates a fuller picture of device testing during the kernel pre-release process
How?
  Provide a known test plan to be used during the kernel pre-release process
  Support integration testing late in the kernel release cycle (when all vendors driver updates have been integrated)
  Provide results to the upstream linux-rdma mailing list for faster response times
ed note: either beef up this slide and add a corresponding version for the h/w vendors, or ditch this slide and rely on the previous slide to get the message across.

## Slide 21: Existing Governance Model - Tatyana
OFILP
Logo Events
Debug Events
IWG oversees the programs via the Test Plan
OFA Interop Logo Program
Funded by subscribers
Confidential
Cadence
OFILP runs on a regular cadence
Distro testing is ‘on demand’
Open to participation by all
OFA IWG
Distro testing
As of today, the distro testing program is strictly ‘debug’ (no logo)
Opportunity: Create synergy, deliver greater value
test plan(s)

## Slide 22: Evolved Governance Model
OFILP
Logo Events
Debug Events
IWG oversees the programs via the Test Plan
OFA Interop Logo Program
Funded by subscribers
Confidential
Cadence
OFILP runs on a regular cadence
Distro testing is ‘on demand’
Open to participation by all
OFA IWG
Distro testing
As of today, the distro testing program is strictly ‘debug’ (no logo)
Opportunity: Create synergy, deliver greater value
test plan(s)
Placeholder slide

## Slide 23: Hardware Infrastructure
Hardware Infrastructure – Doug Ledford
Current inventory of OFA equipment located at UNH-IOL
Cluster architecture
Vendor-supplied equipment – Tatyana
Procurement

## Slide 24: Software Infrastructure
Software Infrastructure – Doug
Start with Doug’s slides

## Slide 25: System Administration
Describe the proposal, and options, for administering the system
  Redhat initial volunteer
  Find a “permanent” volunteer
  Hire Ken Strandberg to work under the auspices of the IWG
  Others?

## Slide 26: Program administraton
What is our proposal for administering the program (not the system)?
Who handles requests to participate? Who ensures that those requests turn into actual user accounts and ‘billing’?
Who allocates time on the cluster and resolves conflicts?

## Slide 27: Siting – 3 Locations – Jim R.
UNH-IOL
  Read-in UNH-IOL
  Current inventory (w/ Doug)
  Solicit a quote
VTM Beaverton
  Solicit a quote
NMC
  Complete current contract
Prepare an RFQ - JimR
  square footage, power requirements, physical access requirements
  Network infrastructure
  System administration and maintenance
    Hardware support
    e.g. Beaker support, how much to charge, etc.
  Human resources

## Slide 28: Funding model – jim
Re-cap the existing discussion on testing members, etc.
What is the definition of a ‘Test Member’?
Are all ‘Test Members’ automatically members of the IWG?
Who defines the test plan, and who is responsible for ratifying it?

## Slide 29: Costs
Costs to standup the cluster and make the system operational
On-going operational costs
  Facility rental
  Support staff

## Slide 30: membership
Begin assembling a list of representative/likely targets

## Slide 31: Bonepile Slides from past iterations that we are not quite ready to delete yet

## Slide 32: Topics
Objective – Increase value to OFA Members, Industry, and the Open Community
  Motivation
  Who Benefits
  Scope – IB, RoCE, iWARP, libfabric …
What happened to the old program
  Decreasing demand leading to cascade failure, on-going issues with program costs, troublesome vendor interactions
  OFED is Dead, Long Live OFED! (from an interop perspective)
Describing a new Interop Program – Three Key Components
  Kernel Pre-Release Testing
  On-Demand Testing for Vendors and Distros
  Machine Checkout (on-demand)
Governance Model
  No change – the IWG controls the program via written test plans
Testing Infrastructure
  Infrastructure needs for Pre-release Testing
  Infrastructure needs for On-demand Testing
  Requirements
Funding
  Current proposal is embodied in the OFA’s new proposed membership class proposal
Program Vendors – currently NMC, UNH-IOL
  Should we seek other vendors?
The Ask

## Slide 33: To Do
Create a coherent Testing Program
  Build synergy between the existing Interop Program and Distro Testing Program
  Draws from the best features of both
  Deliver greater value to the Linux community, OFA members, hardware vendors, industry, and everybody else
Modernize the Interop Program by adding standard distributions
Integrate the needs of the Linux community into the Program
Respond to demand for ‘on-demand’ testing
Update the current program by modernizing the existing test plan
  The focus is on providing a logo for hardware vendors against a specific set of distro(s)
  OFA continues to own the test plan
  But vendors have some control over which tests are run
Add a distro component to the current logo program
  The focus is on providing a validated list of hardware with which a given distro operates correctly
  Against a subset of the testplan benchmarks as defined by the distro
Don’t preclude compliance testing (e.g. libfabric testing)
Test against current, up to date hardware that is constantly maintained

## Slide 34: NMC Distro Testing
Need arose for distro vendors to test their OFED stack for pre-release with a 3rd party entity
Contract formed with New Mexico Consortium (NMC) and OFA to provide testing ground for vendors to submit their pre-release distro and test against hardware
  NMC had hardware that was not utilized 9 months out of the year and kept relatively up to date
Initially started off with NMC providing no cost support for testing
  Intent was to provide charging once the program was fully solidified
Distro test framework based on UNH-IOL interop testing
  Tested distro against various RDMA hardware (IB, OPA, RoCE, iWARP), both for functionality and usability
Reported results back to vendor
  Provided follow up and retesting as issues were found
SUSE was the only vendor so far utilizing the program
LANL staff were the ones performing the testing on behalf of NMC
  Additional contract/support may be need to be addressed if moving forward with NMC and LANL

## Slide 35: Testing infrastructure
The requirements for the two program components may very well be different:
Kernel Pre-Release testing
  Requires a “certified”, known good hardware configuration
On-Demand Testing
  For Distros: May also rely on a certified hardware configuration
  For Vendors: Is likely to require more frequent changes to the underlying hardware configuration
Testing on a “known good” certified hardware configuration can be conducted anywhere such a cluster is available
On-demand testing for vendors may require that the OFA control or manage the cluster testbed

## Slide 36: Agenda
Why an Interop program at all
What the heck is interoperability, and what do we have today?
  Hardware-based debug + logo program, based at University of New Hampshire Interoperability Lab (UNH-IOL)
  ‘On-demand’ distro testing program, hosted by the New Mexico Consortium (NMC)
The role of the IWG
  What the IWG does, how it related to UNH-IOL and NMC
A Modest Proposal for the next evolution – The OFA Testing Program
  Build synergy between the existing programs, deliver greater value to participants, the community, and the industry

## Slide 37: interoperability means:
app
OFED
h/w vendor 1
app
OFED
h/w vendor 2
sw x
sw y
cable b
cable c
Devices interoperate with their peers
  “Horizontal interoperability”
Devices interoperate with the s/w stack
  “Vertical Interoperability”
Historically, the ‘distro’ was OFED + CentOS
1
2

## Slide 38: next steps
 Meet our new IWG Chair – Tatyana Nikolova 
Come to the BoF to discuss the strawman proposal – Pros and Cons
Make the proposal better!
Work with our testing vendors on the program details
  New Mexico Consortium - NMC
  University of New Hampshire Interoperability Lab – UNH-IOL
Detailed proposal to the OFA’s Board of Directors in the next few months
Join the Interoperability Working Group
Be an active part in driving this forward

## Slide 39: a streamlined virtuous cycle
kernel pre-release testing
validated h/w & drivers
high quality distributions
start
end