**OFI WG Bi-Weekly telecom – 08/25/2015**

**Agenda:**

* Roll call, agenda bashing
* Timing for rel 1.2
* OFA TAC meeting on 9/9/15

**Timing for Release 1.2**

* Given 1.1, which tried to shrink a quarterly release down to two months, should we defer release 1.2?
* Aware of two new providers and a major addition to the verbs provider
	+ MPI team has extended verbs to do tag matching and reliable datagram support,
	+ MXM support,
	+ Omnipath provider (available soon – above PSM 2)
* Propose Release 1.2 at end of the year, rather than Q3
* Fabtest restructuring is ongoing, should lead to more test coverage as well.
* Is there value in shooting for an SC release? How about having a release candidate by SC?
* Therefore, POR is 1.2 rc by Fri 11/6 – essentially a week before SC, final release target by 12/15/15.

**OFA TAC Agenda Topic**

* Next TAC meeting is 9/9/15
* The TAC has an AR to come up with technical insights into the relationship between OFA and UCX.
* Looking for a few slides based on a brief look at UCX technical materials, and come up with some idea as to whether we are competitors, co-travellers, or…?
* Howard volunteers to take a first stab at laying out a few slides as soup starter.

**Future Agenda Topics:**

**Webex link:** <https://cisco.webex.com/ciscosales/j.php?MTID=m9389b0513c9ae643d57e2381e254dcf5>
Webex password: ofi

**OFIWG Download Site:** [www.openfabrics.org/downloads/OFIWG](http://www.openfabrics.org/downloads/OFIWG)

**Github:** <https://github.com/ofiwg/libfabric>

**OFI Software Download Site:** [www.openfabrics.org/downloads/OFI](http://www.openfabrics.org/downloads/OFIWG)

**Link to WebEx Recording** - [**Play recording**](https://cisco.webex.com/ciscosales/lsr.php?RCID=4aa668b0832740eda49c774395266d41)

**Next regular telecon**

Next meeting: Tuesday, 9/8/15

9am-10am Pacific daylight time