**OFI WG Bi-Weekly telecom – 06/20/2017**

**Agenda:**

* Update on current release schedule on rev 1.5
* SC17 BoF

**Update on current release 1.5 schedule**

* How close do folks think we are to being ready for RC?
* USNic almost ready, completing internal testing.
* GNI provider one more PR pending, good by end of the week.
* BlueGene is ready
* PSM2 in good shape
* Network Direct PR completed, will be marked as experimental
* Verbs provider almost ready. Complete from a features perspective, but a few last bug fixes.

**SC17 BoF**

* Neither Sean nor Paul are likely to be at SC-17
* Would be good to put in a proposal, but do we have the energy to put the proposal together?
* Ideal would be to find a couple of users (consumers), possibly even at the expense of de-emphasizing.
* Sean to look internally for people working on middleware
* Ken Raffenetti very likely to be there, and would be willing to do MPICH,
* What about Mercury? (an RPC layer targeted at a user space file system at Argonne)
* Start out with a state of the project, then introduce potential speakers
* Couch it as a series of curated lightning talks.
* Do a condensed version of Sean’s OFA workshop talk?

**Recording:**

|  |
| --- |
| **OFIWG/libfabric meeting-20170620 1611-1** |
| Tuesday, June 20, 2017 |
| 12:11 pm  |  Eastern Daylight Time (New York, GMT-04:00) |
| [**Play recording**](https://cisco.webex.com/ciscosales/lsr.php?RCID=49367c5f25414a619cf26895b91e04cb) (14 min 55 sec) |
| Recording password: YyxDmx3t |

|  |
| --- |
|   |

|  |
| --- |
|  |

**Webex link:** See the OFA central calendar for meeting logistics. <https://openfabrics.org/index.php/ofa-calendar.html>

**OFIWG Download Site:** [www.openfabrics.org/downloads/OFIWG](http://www.openfabrics.org/downloads/OFIWG)

**Github:** <https://github.com/ofiwg/libfabric>

**OFI Software Download Site:** [www.openfabrics.org/downloads/OFI](http://www.openfabrics.org/downloads/OFIWG)

**Next regular telecon**

Next meeting: Tuesday, 7/4/17

9am – 10am Pacific daylight time